SCRUM MEETING WEEK 5

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Design and implementation ideas for login and student pages | ​​Agree on designs and structure | ​​Begin creation of pages |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Saafi Rahman | ​Back-end developer |
| Gaurang Bharti | ​Back-end developer |
| Sahraj Singh | Front-end developer |
| Tithi Soni | Front-end developer |
| Eddy Tian | Front-end developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Continue on project |
| **Issues completed** | ​​ 7 |
| **Issues left** | 2 |
| **Team Capacity** | 80% |
| **Summary** | ​​This precious sprint was focused on transitioning from the planning phase to the implementation phase where work on coding began. One teammate was out sick. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 8/03/24 |
| **End date** | 11/03/24 |
| **Sprint theme** | ​​ Create login page |
| **Team capacity** | 100% |
| **Issues capacity** | 8 |
| **Individual capacity** | Gaurang Bharti  Tithi Soni  Saafi Rahman  Sahraj Singh  Eddy Tian |
| **Potential risks** | Might have trouble integrating front and back-end |
| **Mitigations** | Take ideas from other project on how to integrate without errors and test code. |

**:books: Sprint planning resources**