SCRUM MEETING WEEK 6

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Continued development of student dashboard pages, E2E functionality enabled, begin design for other dashboard pages | ​​Confirm design choices for frontend and plans to develop other dashboard pages | ​​Begin development of other dashboard pages |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Saafi Rahman | ​Back-end developer |
| Gaurang Bharti | ​Back-end developer |
| Sahraj Singh | Front-end developer |
| Tithi Soni | Front-end developer |
| Eddy Tian | Front-end developer |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Begin implementation |
| **Issues completed** | ​​5 |
| **Issues left** | 3 |
| **Team Capacity** | 100% |
| **Summary** | ​​ Previous sprint focused on beginning to implement plans for both front end and back end for login and signup pages, we were successful in doing so |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 03/14/2024 |
| **End date** | 03/21/2024 |
| **Sprint theme** | ​​ Dashboard pages setup |
| **Team capacity** | 100% |
| **Issues capacity** | 8 |
| **Individual capacity** | Gaurang Bharti  Tithi Soni  Saafi Rahman  Sahraj Singh  Eddy Tian |
| **Potential risks** | Difficulties getting front-end to update according to backend |
| **Mitigations** | Work together to solve potential issues |

**:books: Sprint planning resources**