SCRUM MEETING WEEK 7

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Continued development of dashboard pages for student, teacher, and admin, E2E functionality enabled for dashboard, began design for student courses page | ​​Confirm plans for following sprint, determine issues to focus on | ​​Continue development of pages, begin development for teacher course view |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Saafi Rahman | ​Back-end developer |
| Gaurang Bharti | ​Back-end developer |
| Sahraj Singh | Front-end developer |
| Tithi Soni | Front-end developer |
| Eddy Tian | Front-end developer |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Further implementation and E2E connectivity |
| **Issues completed** | ​​5 |
| **Issues left** | 13 |
| **Team Capacity** | 100% |
| **Summary** | ​​Previous sprint focused on continued implementation of frontend pages and E2E connectivity for these new pages, again this went smoothly |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​03/21/2024 |
| **End date** | 03/28/2024 |
| **Sprint theme** | ​​Course pages setup |
| **Team capacity** | 100% |
| **Issues capacity** | 8 |
| **Individual capacity** | Gaurang Bharti  Tithi Soni  Saafi Rahman  Sahraj Singh  Eddy Tian |
| **Potential risks** | Difficulties enabling E2E functionality and making frontend look like how we want it according to figma designs |
| **Mitigations** | Reach out to eachother or other resources for help if we’re stuck |

**:books: Sprint planning resources**