SCRUM MEETING WEEK 8

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Continued development of student courses page, frontend completion for home, assignments, resources, and grades | ​​Confirm plans for following sprint, determine issues to focus on | ​​Continue development of professor and admin pages, enable E2E functionality for student courses pages |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Saafi Rahman | ​Back-end developer |
| Gaurang Bharti | ​Back-end developer |
| Sahraj Singh | Front-end developer |
| Tithi Soni | Front-end developer |
| Eddy Tian | Front-end developer |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Further implementation and E2E connectivity |
| **Issues completed** | ​​4 |
| **Issues left** | 9 |
| **Team Capacity** | 80% |
| **Summary** | ​​Previous sprint focused on the implementation of student courses pages (home, assignments, resources, grades), progress was slowed by a group member not being able to work due being overwhelmed with a personal issue |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​03/28/2024 |
| **End date** | 04/04/2024 |
| **Sprint theme** | ​​Student courses pages E2E connectivity and prof and admin page setup |
| **Team capacity** | 100% |
| **Issues capacity** | 8 |
| **Individual capacity** | Gaurang Bharti  Tithi Soni  Saafi Rahman  Sahraj Singh  Eddy Tian |
| **Potential risks** | Confusion between frontend and backend devs as backend devs need frontend to be setup first and change backend accordingly to take input from frontend |
| **Mitigations** | Have frontend and backend devs communicate clearly |

**:books: Sprint planning resources**