SCRUM MEETING WEEK 9

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Continued development of professor and admin pages, enabled E2E functionality for student courses pages | ​​Confirm what still needs to be worked on before we can consider the project compete and identify most important issues | ​​Resolve all issues that are still open |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Saafi Rahman | ​Back-end developer |
| Gaurang Bharti | ​Back-end developer |
| Sahraj Singh | Front-end developer |
| Tithi Soni | Front-end developer |
| Eddy Tian | Front-end developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Prof and admin page implementation, student course E2E |
| **Issues completed** | ​​4 |
| **Issues left** | 5 |
| **Team Capacity** | 100% |
| **Summary** | ​​Previous sprint was focused on implementation of professor and admin pages, as well as enabling E2E connectivity for the student courses pages |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 04/04/2024 |
| **End date** | 04/12/2024 |
| **Sprint theme** | ​​Complete all unclosed issues |
| **Team capacity** | 100% |
| **Issues capacity** | 8 |
| **Individual capacity** | Gaurang Bharti  Tithi Soni  Saafi Rahman  Sahraj Singh  Eddy Tian |
| **Potential risks** | Not being able to resolve all remaining issues in time |
| **Mitigations** | Work together closely to ensure that everything is being worked on and focus only on what is listed in the user requirements, do not spend time on small things like aesthetics unless we have time leftover |

**:books: Sprint planning resources**